Milestone 2 Workflow

Core Feature + Test Suite with 80% Coverage

SmartRecall, CSCI 4397 / CSCI 6397: Software Engineering and AI

University of Central Arkansas, Fall 2026

# Feature Selected

The core AI-generation flow from the project MVP: a user pastes text, Gemini generates a flashcard set, the set is saved to the database, and it is displayed on a page. This is the project's MVP as described in the proposal, making it the natural choice for the first core feature.

# Professor's PR Requirement

The team member who writes the code cannot be the same person who approves the Pull Request. One person opens the PR; a different teammate reviews and approves it on GitHub before submission.

# Team Roles for This Milestone

| Person | Proposal Role | Milestone 2 Job |
| --- | --- | --- |
| Yasir | Team Lead / Backend & AI Integration | Builds ai_service.py (Gemini wrapper) and the route that connects everything |
| Alex | Backend & Database | Builds database models (deck.py, card.py) and DB save logic |
| Moustapha | Frontend & Testing | Builds paste-text and results pages; owns the test suite and coverage report |

# Day-by-Day Workflow

## Day 1 (Oct 1): Setup and Parallel Scaffolding

Everyone works independently; no blocking dependencies yet.

Alex: writes backend/models/deck.py and backend/models/card.py, defining the Deck and Card tables (id, deck_id, question, answer, type, difficulty, next_review_date) and basic functions create_deck(), save_cards(deck_id, cards), get_cards(deck_id). Also writes database/schema.sql.

Yasir: writes backend/services/ai_service.py with a function generate_flashcards(text) -> list[dict] that calls the Gemini API, requests JSON output, parses the response, and returns a clean list of question/answer dictionaries. Tests the Gemini API key standalone before wiring it into Flask.

Moustapha: writes frontend/templates/index.html (textarea plus Generate button) and frontend/templates/deck.html (a page listing flashcards). Plain HTML/CSS shell pages with no logic yet, using hardcoded sample data.

End-of-day check-in: each person confirms their piece runs standalone.

## Day 2 (Oct 2): Wiring It Together

Yasir: writes backend/routes/flashcards.py, the Flask route that ties everything together: receives pasted text, calls ai_service.generate_flashcards(), calls Alex's save_cards(), then renders Moustapha's deck.html with real data.

Alex: finalizes model functions once Yasir confirms the needed function signatures, adds basic error handling for malformed data, and sets up database/seed_data.sql with sample decks for testing and demos.

Moustapha: begins writing tests while integration finishes: unit tests for Alex's model functions using pytest, and sets up test tooling (pytest, pytest-cov, pytest-mock) in backend/requirements.txt.

End-of-day goal: the full flow works end-to-end manually, from pasting text in the browser to seeing real generated flashcards.

## Day 3 (Oct 3): Testing and Coverage Push

This is the critical day for the 80 percent coverage requirement.

Moustapha (lead on this): writes unit tests for ai_service.generate_flashcards(), mocking the Gemini API call rather than hitting the real API, covering a normal valid response, a malformed or empty response, and an API error. Writes unit tests for Alex's model functions using a temporary or in-memory SQLite database. Writes one integration test for the Flask route using Flask's test client, simulating a POST request and asserting a deck gets created.

Yasir: runs pytest with coverage reporting, identifies uncovered lines in flashcards.py and ai_service.py, and either adds additional test cases or flags them to Moustapha.

Alex: runs the same coverage pass on the models and adds missing edge-case tests, such as saving an empty card list or duplicate deck names, until coverage reaches 80 percent or higher.

End-of-day goal: the coverage report shows at least 80 percent coverage on the feature's files. Take a screenshot of the report for the PR description.

## Day 4 (Oct 4, due date): PR, Review, and Submission

Step 1: A teammate opens the Pull Request from a feature branch into main. The PR description includes what the feature does, how to run the tests, and the coverage percentage or screenshot.

Step 2: A different teammate from the one who opened the PR reviews the code on GitHub, pulls the branch locally if needed, runs the tests, and approves the PR.

Step 3: Merge the Pull Request.

Step 4: Copy the Pull Request link or the merge commit link from GitHub.

Step 5: Submit that link before 11:59 PM.

# Tactical Note

Since the team agreed to use Claude Code as the shared AI tool, the fastest safe approach is to feed each person's task above into Claude Code as a prompt, one at a time, in dependency order: models, then ai_service, then the route, then the frontend, then tests. To avoid merge conflicts, teammates should pull and push between edits rather than having multiple people edit the same files simultaneously.